## Slide 1: Design-Build/EPC Contracts: legal and practical issues encountered
Marc Frilet
Managing Partner « Frilet – Société d’Avocats » Chair of the Management Committee of GcilA Vice-President of the French Institute of International Legal Experts (IFEJI) Vice-chair of CICA PPP-Working Group
Board member of ETIC-PPP Fellow American College of Construction Lawyers
Internatinal Construction Projects
Committee

## Slide 2: A growing concern internationnally
How to insure to have a project delivered
- on time ?
- on budget ?
- fit for the purpose ?
- at least cost ?

## Slide 3: The traditional DBB answer and its limits
The Design Bid Build (DBB) approach
  Rationale: Employer control design and costs based on unit price and measure of quantity
  In most cases successful bidders selected on lowest estimate final price
    - Considered lower than other delivery methods such as Design and Build
  The real world of DBB:
  in many situations and specially in low income countries, the final price through the DBB method exceeds the estimated price by a large percentage (20% to 50% not uncommon)
  Projects are less than often completed in time
  No reliable statistics available

## Slide 4: The growing interest for BDB and global contracts
  BDB has a long history in legal systems where the contractor is legally bound to reach results and must guarantee fitness for purpose: (example French civil code entrepreneurship contract)
  BDB has been tested and developed internationally for plants and facilities for over 30 years
  Example series of turnkey projects in Algeria presented and discussed in committee T 25 years ago
  In the last decade, employers and IFIs more and more concerned by cost overrun and delays in traditional DBB and consider seriously BDB.

## Slide 5: The merits of Design & Build, Turnkey and EPC models
  Main benefits for Employers: focus only on what he really wants in terms of functionality and outcome
    Gaining time in project preparation
    Reducing design and procurement costs
    Reducing corruption
    While at the same time serious guarantees against
      Cost overrun
      Delay in delivery
  Main drawback
      Lump sum price prima facie higher

## Slide 6: The merits of Design & Build, Turnkey and EPC models (2)
  Main benefits for Contractors
      Experienced DB contractors with in-house skills, knowhow and efficient construction methods enjoy higher profit margin
  Main drawbacks
      Bidding costs
      high risks if bid not well prepared and if Public Authority is not reliable

## Slide 7: Current trends on BDB development
  More and more BDB including EPC and turnkey projects underway or considered around the world :
  - Example in the US:
Wide use of DB/DBO Delivery Method Across all Project Categories is on the West Coast (California, Oregon, Washington), spreading everywhere
Government Projects (State and Federal) are increasingly using DB/DBO Delivery Method
Recent Proposals by U.S. Government indicate more funding and further increases in DB/DBO Infrastructure Projects
  European Development Fund :
  Recent analysis indicate that BDB may often offer best value for money specially for complex plants or facilities
  Development of a new contract form underway (EDF DB)
  Various contract forms dealing with BDB
  FIDIC silver and blue, ANAA form

## Slide 8: Snapshot of issues to consider for successful BDB projects
  How to agree the final design between Contractor and Employer meeting all employers requirements within a lump sum price and fixed delivery date?
  How to guarantee a construction process and programme in line with applicable norms and best practices?
  How to check functionality performance and fitness for purpose ?
  How to guarantee performance during the operation period ?

## Slide 9
      Thank You !
Me Marc Frilet
Frilet – Law firm/ GcilA
91, rue du Faubourg Saint Honoré
75008 Paris – France
Tel : + 33 1 56 26 00 40
e-mail : avocats@frilet.com
www.frilet.com
www.gcila.org
9